STATEMENT OF WORK

Bettercroft CRM Transformation

SOW Reference: TG-SOW-2026-012

## Contract Details

| SOW # | TG-SOW-2026-012 |
| --- | --- |
| Client | Bettercroft Group |
| Vendor | Brightwave Labs Solutions Pvt. Ltd. |
| Start | Jan 1, 2026 |
| End | Jun 30, 2026 |
| Payment Terms | Net 30 |
| Currency | USD |

## Scope Items

| Item # | Description | Priority | Due |
| --- | --- | --- | --- |
| S-01 | Optimove migration and deep integration | High | Jun 30, 2026 |
| S-02 | Campaign dashboards development | High | Jun 30, 2026 |
| S-03 | Cancellation and tokenization features | Medium | Jun 30, 2026 |
| S-04 | JVM 17/21 migration for CRM services | Medium | Jun 30, 2026 |
| S-05 | New Java 21 service development | Low | Jun 30, 2026 |
| S-06 | Architecture improvement and messaging format modernization | High | Jun 30, 2026 |

## Resource Allocation

| ID | Consultant | Level | Alloc | Rate/Hr | Hrs/Mo |
| --- | --- | --- | --- | --- | --- |
| R-01 | Mahesh Lal | Principal Consultant | 50% | $100 | 80 |
| R-02 | Pranav | Technology Consultant | 100% | $55 | 160 |
| R-03 | Saagar | Technology Consultant | 100% | $55 | 160 |
| R-04 | Abhishek T. | Technology Consultant | 100% | $55 | 160 |
| R-05 | Hrishabh | Technology Consultant | 100% | $55 | 160 |
| R-06 | Jay P. | Technology Consultant | 100% | $55 | 160 |
| R-07 | Sahil | Technology Consultant | 100% | $55 | 160 |
| R-08 | Pranjal | Technology Consultant | 100% | $55 | 160 |
| R-09 | Tushar | Technology Consultant | 100% | $55 | 160 |
| R-10 | Neel | Technology Consultant | 100% | $55 | 160 |
|  | TOTAL |  |  |  | $87,200/mo |

## Success Metrics

| Metric ID | KPI | Target |
| --- | --- | --- |
| KPI-01 | Delivery velocity | ≥3 features/sprint |
| KPI-02 | Optimove integration | 100% by Q2 |
| KPI-03 | JVM migration | ≥80% services |

## Signatures

| For: Brightwave Labs Solutions Pvt. Ltd. | For: Bettercroft Group |
| --- | --- |
| Name: ___________________________ | Name: ___________________________ |
| Date: ___________________________ | Date: ___________________________ |