STATEMENT OF WORK

Mobiscape - Apple MDM

SOW Reference: TG-SOW-2026-004

## Contract Details

| SOW # | TG-SOW-2026-004 |
| --- | --- |
| Client | Mobiscape Technologies |
| Vendor | Brightwave Labs Solutions Pvt. Ltd. |
| Start | Jan 1, 2026 |
| End | Jun 30, 2026 |
| Payment Terms | Net 30 |
| Currency | USD |

## Scope Items

| Item # | Description | Priority | Due |
| --- | --- | --- | --- |
| S-01 | Apple device management — Compliance module | High | Jun 30, 2026 |
| S-02 | LAPS (Local Admin Password Solution) | High | Jun 30, 2026 |
| S-03 | Apple Configurations extraction and enforcement | Medium | Jun 30, 2026 |
| S-04 | Recovery Lock and Firmware Password Management | Medium | Jun 30, 2026 |
| S-05 | Holiday Calendar Config and Workflow Changes | Low | Jun 30, 2026 |

## Resource Allocation

| ID | Consultant | Level | Alloc | Rate/Hr | Hrs/Mo |
| --- | --- | --- | --- | --- | --- |
| R-01 | Abhimanyu S. | Senior Consultant | 100% | $55 | 160 |
| R-02 | Adithya | Technology Consultant | 100% | $45 | 160 |
|  | TOTAL |  |  |  | $16,000/mo |

## Success Metrics

| Metric ID | KPI | Target |
| --- | --- | --- |
| KPI-01 | Config coverage | ≥90% Apple settings |
| KPI-02 | Policy enforcement success | ≥95% |
| KPI-03 | Release cadence | Bi-weekly |

## Signatures

| For: Brightwave Labs Solutions Pvt. Ltd. | For: Mobiscape Technologies |
| --- | --- |
| Name: ___________________________ | Name: ___________________________ |
| Date: ___________________________ | Date: ___________________________ |