STATEMENT OF WORK

Mobiscape – Data Protection

SOW Reference: TG-SOW-2026-005

| Client | Mobiscape Technologies |
| --- | --- |
| Vendor | Brightwave Labs Solutions Pvt. Ltd. |
| Effective Date | Feb 1, 2026 |
| End Date | Mar 22, 2026 |
| Version | 1.0 |

## 1. Scope of Work

PII/PHI/SPII detection engine development

Centralized rule parsing and customizable detection patterns

Data scanning and sensitive information classification

Compliance scoring and audit-ready reporting

Automated masking, encryption, quarantine workflows

## 2. Team & Rates

| Resource | Designation | Alloc % | Hourly Rate | Est. Hours/Mo |
| --- | --- | --- | --- | --- |
| Mahesh Lal | Principal Consultant | 15% | $100 | 24 |
| Utkarsh R. | Technology Consultant | 100% | $55 | 160 |

## 3. Deliverables

D1: PII/PHI/SPII detection engine development  [Target: Mar 22, 2026]

D2: Centralized rule parsing and customizable detection patterns  [Target: Mar 22, 2026]

D3: Data scanning and sensitive information classification  [Target: Mar 22, 2026]

D4: Compliance scoring and audit-ready reporting  [Target: Mar 22, 2026]

D5: Automated masking, encryption, quarantine workflows  [Target: Mar 22, 2026]

## 4. KPIs

Detection accuracy: ≥95%

False positive rate: <5%

Scan throughput: ≥1000 records/min

## 5. General Terms

All work invoiced monthly based on Kimai timesheets. Scope changes via CR process. Client responsible for infrastructure costs.

## Signatures

| For: Brightwave Labs Solutions Pvt. Ltd. | For: Mobiscape Technologies |
| --- | --- |
| Name: ___________________________ | Name: ___________________________ |
| Date: ___________________________ | Date: ___________________________ |