STATEMENT OF WORK

Nimbus – Ether Platform

SOW Reference: TG-SOW-2026-002

| Client | Nimbus Group |
| --- | --- |
| Vendor | Brightwave Labs Solutions Pvt. Ltd. |
| Effective Date | Jan 1, 2026 |
| End Date | Jun 30, 2026 |
| Version | 1.0 |

## 1. Scope of Work

Brightwave Labs shall provide consulting and development services for the Nimbus – Ether Platform engagement:

Onboarding first paying client school outside Nimbus Group

Payment gateway integrations — Easebuzz, GrayQuest, HDFC

Migration from Retool to custom React-based Admin UI

SSO implementation using Keycloak

Staff Attendance feature with biometric integration

Integration support for CRM, LMS, AI Answer Sheet Evaluation

## 2. Team Composition & Billing Rates

| Name | Role | Allocation | Rate (USD/hr) | Monthly Hours |
| --- | --- | --- | --- | --- |
| Mahesh Lal | Principal Consultant | 25% | $85 | 40 |
| Shrayas | Lead Consultant | 100% | $65 | 160 |
| Vinit | Senior Consultant | 100% | $55 | 160 |
| Nupoor | Technology Consultant | 100% | $45 | 160 |
| Vivek | Technology Consultant | 100% | $45 | 160 |
| Shrikant | Technology Consultant | 100% | $45 | 160 |

## 3. Deliverables & Milestones

| # | Deliverable | Target |
| --- | --- | --- |
| D1 | Onboarding first paying client school outside Nimbus Group | Jun 30, 2026 |
| D2 | Payment gateway integrations — Easebuzz, GrayQuest, HDFC | Jun 30, 2026 |
| D3 | Migration from Retool to custom React-based Admin UI | Jun 30, 2026 |
| D4 | SSO implementation using Keycloak | Jun 30, 2026 |
| D5 | Staff Attendance feature with biometric integration | Jun 30, 2026 |
| D6 | Integration support for CRM, LMS, AI Answer Sheet Evaluation | Jun 30, 2026 |

## 4. Key Performance Indicators

| KPI | Target |
| --- | --- |
| Sprint delivery | ≥85% |
| Retool cost reduction | $1500→<$50/mo |
| Uptime | 99.5% |

## 5. Commercial Terms

Estimated monthly value: $47,600

Invoicing: Monthly in arrears based on actual hours logged in Kimai.

Payment terms: Net 30 days from invoice date.

## 6. Assumptions & Exclusions

Client provides timely access to environments and stakeholders.

Infrastructure and hosting costs borne by client.

Scope changes require formal Change Request approval.

## Signatures

| For: Brightwave Labs Solutions Pvt. Ltd. | For: Nimbus Group |
| --- | --- |
| Name: ___________________________ | Name: ___________________________ |
| Date: ___________________________ | Date: ___________________________ |