STATEMENT OF WORK

SummitCapital Portfolio Platform

SOW Reference: TG-SOW-2026-006

| Client | Summit Capital Partners |
| --- | --- |
| Vendor | Brightwave Labs Solutions Pvt. Ltd. |
| Effective Date | Jan 1, 2026 |
| End Date | Jun 30, 2026 |
| Version | 1.0 |

## 1. Scope of Work

Brightwave Labs shall provide consulting and development services for the SummitCapital Portfolio Platform engagement:

Product enhancements across all Summit Capital portfolio products

Enhancements for 4+ cross-functional teams per month

Migration of investor and finance team apps

Ongoing production support and maintenance

## 2. Team Composition & Billing Rates

| Name | Role | Allocation | Rate (USD/hr) | Monthly Hours |
| --- | --- | --- | --- | --- |
| Mahesh Lal | Principal Consultant | 20% | $100 | 32 |
| Ajitem | Lead Consultant | 100% | $80 | 160 |
| Sounak | Senior Consultant | 100% | $65 | 160 |

## 3. Deliverables & Milestones

| # | Deliverable | Target |
| --- | --- | --- |
| D1 | Product enhancements across all Summit Capital portfolio products | Jun 30, 2026 |
| D2 | Enhancements for 4+ cross-functional teams per month | Jun 30, 2026 |
| D3 | Migration of investor and finance team apps | Jun 30, 2026 |
| D4 | Ongoing production support and maintenance | Jun 30, 2026 |

## 4. Key Performance Indicators

| KPI | Target |
| --- | --- |
| Feature delivery | 4+ enhancements/month |
| Migration completion | ≥90% |
| Incident response | <4 hrs P1 |

## 5. Commercial Terms

Estimated monthly value: $28,747

Invoicing: Monthly in arrears based on actual hours logged in Kimai.

Payment terms: Net 30 days from invoice date.

## 6. Assumptions & Exclusions

Client provides timely access to environments and stakeholders.

Infrastructure and hosting costs borne by client.

Scope changes require formal Change Request approval.

## Signatures

| For: Brightwave Labs Solutions Pvt. Ltd. | For: Summit Capital Partners |
| --- | --- |
| Name: ___________________________ | Name: ___________________________ |
| Date: ___________________________ | Date: ___________________________ |