STATEMENT OF WORK

The Ledger – Ad Revenue

SOW Reference: TG-SOW-2026-009

| Client | The Ledger Group |
| --- | --- |
| Vendor | Brightwave Labs Solutions Pvt. Ltd. |
| Effective Date | Jan 1, 2026 |
| End Date | Jun 30, 2026 |
| Version | 1.0 |

## 1. Scope of Work

New ad-slot implementation on Home and Topic pages

ABS integration using Double Verify

Limited Ads feature development

App performance optimization (caching)

iOS compliance changes for ad slots

## 2. Team & Rates

| Resource | Designation | Alloc % | Hourly Rate | Est. Hours/Mo |
| --- | --- | --- | --- | --- |
| Mahesh Lal | Principal Consultant | 15% | $100 | 24 |
| Ashutosh | Lead Consultant | 100% | $80 | 160 |
| Rahul K. | Technology Consultant | 100% | $55 | 160 |
| Saagar | Technology Consultant | 100% | $55 | 160 |

## 3. Deliverables

D1: New ad-slot implementation on Home and Topic pages  [Target: Jun 30, 2026]

D2: ABS integration using Double Verify  [Target: Jun 30, 2026]

D3: Limited Ads feature development  [Target: Jun 30, 2026]

D4: App performance optimization (caching)  [Target: Jun 30, 2026]

D5: iOS compliance changes for ad slots  [Target: Jun 30, 2026]

## 4. KPIs

Ad revenue uplift: ≥10%

App load time improvement: ≥10%

Crash-free sessions: ≥99.5%

## 5. General Terms

All work invoiced monthly based on Kimai timesheets. Scope changes via CR process. Client responsible for infrastructure costs.

## Signatures

| For: Brightwave Labs Solutions Pvt. Ltd. | For: The Ledger Group |
| --- | --- |
| Name: ___________________________ | Name: ___________________________ |
| Date: ___________________________ | Date: ___________________________ |